ONR Report International Collaboration on New Reactor Designs – Quarterly Update October 2025

ONR Report

International Collaboration on New Reactor Designs – Quarterly Update October 2025

Authored by: Head of Regulation – Advanced Nuclear Technologies

Approved by: Director of Regulation - New Reactors

Issue: 3

Published: October 2025

Next scheduled review: January 2025

ONR record reference: 2025/40091

Revision commentary

| Issue | Description of update(s) |
| --- | --- |
| 1 | First issue for publication |
| 2 | Update July 2025 |
| 3 | Update October 2025 |

Contents

1.	Introduction	4

2.	Key relationships	5

2.1.	Bilateral engagement	5

2.2.	Atlantic Partnership for Advanced Nuclear	5

2.3.	ONR/ NRC/ CNSC memorandum of cooperation	6

2.4.	SMR regulators’ forum	7

2.5.	IAEA nuclear harmonisation and standardisation initiative	7

2.6.	NEA working group on new technologies	8

3.	Ongoing projects	10

3.1.	Generic design assessment	10

3.2.	Other activities	12

4.	Potential future projects	14

4.1.	Westinghouse AP300	14

4.2.	Last Energy	14

4.3.	Newcleo	15

4.4.	TerraPower	15

4.5.	X-Energy	16

5.	Recent activity	17

6.	Lookahead	24

References	27

# Introduction

            - In accordance with our strategic framework for international engagement (Ref. 1), we are committed to collaborating with international regulatory bodies to align approaches to small modular reactors (SMRs) and advanced modular reactors (AMRs). We believe there are significant benefits in collaboration on reactor design assessment, including greater harmonisation and facilitating global deployment of standard designs, and reducing the burden on industry through lower costs and streamlined processes. We have taken a proactive and leading role in this through our work with key international bodies such as the International Atomic Energy Agency (IAEA) and the Organisation for Economic Co-operation and Development (OECD) Nuclear Energy Agency (NEA), as well as bilateral and multilateral engagement with international regulatory bodies.

            - As part of our openness and transparency agenda we will provide quarterly updates on our work with international regulators in the new reactors area. The first quarterly report was published in March 2025; this is the third report.

# Key relationships

## Bilateral engagement

            - We have formal information exchange arrangements in place to facilitate international co-operation with the nuclear safety regulators in a number of countries with civil nuclear power programmes. The full list of agreements is available on our website. Some of the key relationships for our work on SMRs and AMRs are with the:

US Nuclear Regulatory Commission (NRC);

Canadian Nuclear Safety Commission (CNSC);

French L’Autorité de Sûreté Nucléaire (ASN) ;

Radiation and Nuclear Safety Authority of Finland (STUK)

Japanese Nuclear Regulation Authority (NRA).

            - Where we are assessing reactor designs concurrently with other regulators, or are assessing a design that has previously been reviewed by an established nuclear regulator, we will seek to leverage these relationships to accelerate our process, establish common regulatory positions to facilitate global deployment of new reactor designs and bring about cost and schedule benefits for reactor vendors and developers where possible.

## Atlantic Partnership for Advanced Nuclear

            - On September 15th, we signed a refreshed Memorandum of Understanding (MoU) with the US NRC, as the Atlantic Partnership for Advanced Nuclear Energy was announced. The refreshed MoU builds on the MoU signed in 2020 to cooperate closely and exchange technical information, by including commitments to accelerate timeframes for regulatory assessments of new reactor designs and working much closer together on specific technologies where timeframes align. Key aspects are:

Cut duplication and fast-track decisions: Targeting reactor design reviews within two years, and nuclear site licensing within one year. The Environment Agency will explore accelerating site permitting.

Share the regulatory load: Regulators will lead on specific aspects of reviews and mutually recognise each other’s assessment, with appropriate due diligence to ensure legal compliance and retain independent decision-making.

Accelerate second-jurisdiction reviews: Where one regulator has already assessed a design, the second regulator will maximise acceptance of assessment of completed work to avoid duplication and speed up deployment.

Focus on technologies that are already in licensing, or ready to enter the process in the UK and/or the US.

            - As a result, working together with the Environment Agency we have initiated a review of our processes and guidance to enact the commitments made while ensuring standards and independent-decision making are fully retained. The review will likely affect the content of key guidance such as the Generic Design Assessment (GDA) and Licensing Nuclear Installations processes and guidance. Ongoing projects are unaffected as extant processes and guidance remain valid while we commit to work with requesting parties and developers on an individual basis to explore acceleration opportunities. The early engagement processes are available to facilitate discussions on regulatory pathways for vendors and developers, whilst we work to revise regulatory processes and guidance with a target date of early 2026.

## ONR/ NRC/ CNSC memorandum of cooperation

            - In March 2024 we signed a trilateral memorandum of cooperation (MoC) with the US NRC and CNSC (Ref. 2) to collaborate on the assessment of SMRs and AMR designs. This agreement is a key enabler for the sharing of technical knowledge and judgments to facilitate streamlined regulation.

            - Terms of reference (Ref. 3) were signed in January 2025, to define administrative and governance arrangements and to facilitate establishment of a programme of work for specific activities under the MoC. Activities under the MoC are coordinated by a committee which is jointly chaired by representatives of all three regulators.

            - The MoC does not change the national regulatory or legal regime of each country or fetter regulatory decision making. The participants acknowledge the differences in each country’s regulatory frameworks and processes, while seeking to align approaches and expectations as far as possible.

            - As part of the IAEA’s 69th General Conference and inspired by progress in cooperation through the MOC, we led a UK-side event exploring international collaboration on design assessment for small modular reactors (SMRs) in September 2025. The session was facilitated by representatives of the Department for Energy Security and Net Zero (DESNZ) and included contributions from the Environment Agency, NRC and CNSC.

            - The event highlighted how ONR works with the NRC and CNSC in the assessments of SMRs, highlighted our commitment to learning from their assessments, and the value of the insights provided by the ongoing independent Nuclear Regulatory Taskforce established by the UK government. It also provided the opportunity to discuss, in a panel format, how the UK’s goal-setting regulatory framework enables new thinking and flexibility towards harmonisation of standards and practices. We also reflected how ONR’s early engagement process is enabling early dialogue with international vendors and developers wishing to deploy in multiple jurisdictions, so that they can take advantage of opportunities for collaboration and acceleration.

## SMR regulators’ forum

            - The SMR regulators’ forum was established in 2014 under the auspices of the IAEA. The forum provides an opportunity for discussion among member states and other stakeholders to share regulatory knowledge and experience, with the objective of enhancing nuclear safety by identifying and resolving common issues that may challenge regulatory reviews of SMR designs. We currently undertake the role of vice-chair of the forum, with NRC as the chair.

            - In November 2017 the forum established working groups in the areas of licensing, design and safety analysis, manufacturing, commissioning and operations. These groups continue to the present day. The forum has published several reports which can be found on its website.

## IAEA nuclear harmonisation and standardisation initiative

            - We have supported the regulatory track of the IAEA nuclear harmonisation and standardisation initiative (NHSI) since its inception in 2022. The goal of the NHSI regulatory track is to develop harmonised regulatory approaches between national regulatory bodies that would enable the effective global deployment of safe and secure advanced nuclear reactors.

            - At the start of phase 1 the regulatory track established three working groups:

Working group 1, tasked with developing an international framework for licensing/ pre-licensing information sharing;

Working group 2, tasked with developing a process and reference framework for multinational pre-licensing regulatory reviews; and

Working Group 3, tasked with developing a processes that will enable regulators to share review findings and collaborate on regulatory assessments.

            - Over the past year our activity on NHSI has principally focused on supporting working group 3 (WG3), phase 1 of which was established to develop guidance on how a design review conducted by a mature regulatory body could be leveraged by a regulatory body in another country. During phase 2 the activity of the group is focused on developing practical guidelines for developing a regulatory cooperation toolkit. We have continued to contribute to the group’s activities, including the development of tools for categorising information and the population of the Cooperation Hub. We have recently engaged by reviewing the cooperation toolkit through the final stages of its development. This included ensuring it reflects UK regulatory experiences in assessment of designs developed overseas, ONR experience in international cooperation, and providing contributions to the toolkit for clarity/ usability.

            - A security working group has been established for phase 2 and has held one virtual meeting in April 2025 and one in-person meeting in June 2025. At these meetings terms of reference have been agreed, and the deliverables that will be produced by the working group have been established. Deliverables for 2025 relate to the development of a regulatory “checklist” for security and guidance relating to security considerations based on SMR applications. For 2026, we have committed (drafting or review) to the development of guidance/toolkits related to Secure by Design methodologies and cost benefits, and the development of a representative Design Basis Threat, which can be shared between nations.

            - Finally, during the 69th IAEA General Conference we reaffirmed our support for the SMR Regulators Forum and NHSI, so that learning from ONR’s cooperation with NRC and CNSC in live design assessment projects can benefit other member states including embarking countries.

## NEA working group on new technologies

            - The working group on new technologies (WGNT) is one of the five working groups under the Committee on Nuclear Regulatory Activities (CNRA). CNRA is responsible for the NEA regulatory activities that support nuclear safety with emphasis on future nuclear reactors. The WGNT focuses on the regulatory approaches to ensure safety of new technologies deployed or being considered for deployment. The aim of the group is to share information, develop common understanding and explore opportunities for harmonisation. We currently chair the group, with good representation from NEA member countries.

            - There are three task groups currently operating under WGNT:

            - Materials task group focusing on the regulatory practices to ensure appropriate qualification and through life performance of materials in advanced reactors. In June 2025, this task group hosted a workshop in US NRC headquarters to identify regulatory practices and establish best practice attributes on material qualification. ONR participated in the workshop and led several of the discussions.

            - A task group collecting and analysing the lessons learned from nuclear construction; and

            - A task group focusing on the regulatory approaches to non-electric applications of nuclear energy.

            - The WGNT has recently completed a Control & Instrumentation report that highlights the common position of the member countries on the “Treatment of Common Cause Failure Caused by Software within Digital Safety Systems”. The working group plans to start a new task group to develop a common position on “Assessing the Safety Demonstration of Digital Instrumentation and Control Systems Important to Safety used at Nuclear Power Plants”.

            - The WGNT is planning to host an internal workshop (March 2026) to discuss the use of Artificial Intelligence in the regulatory body with the aim to publish the outcomes as a brochure by the end of 2026.

# Ongoing projects

## Generic design assessment

### Rolls-Royce SMR

            - In March 2022, the Department for Business, Energy and Industrial Strategy asked ONR, the Environment Agency and Natural Resources Wales (NRW) to begin a three-step Generic Design Assessment (GDA) for Rolls Royce SMR Ltd's 470MW SMR design. The 12-month step 1 to agree the scope and schedule for future technical engagements commenced in April 2022 and successfully concluded March 2023. In April 2023, the regulators started a 16-month assessment of the fundamental acceptability of the Rolls-Royce SMR design for deployment in Great Britain. In July 2024, the regulators issued a Step 2 GDA statement (Ref. 4) and Rolls-Royce SMR entered Step 3 of the GDA process. More information can be found on our website.

            - During GDA we have extended invitations to five European nuclear safety regulators to observe our routine GDA interactions with Rolls-Royce SMR Ltd: STUK; the Polish National Atomic Energy Agency (PAA); the Swedish Radiation Safety Authority (SSM); the Dutch Authority for Nuclear Safety and Radiation Protection (ANVS); and the Czech State Office for Nuclear Safety (SÚJB).This is the first time in the history of GDA that our work has been observed by other regulators and it aims to build knowledge, promote harmonisation and bring about efficiency benefits should design assessments subsequently be taken forward in those countries.

            - In April 2025 Rolls-Royce SMR Ltd submitted an engagement plan to NRC for its technology to be considered by the US regulator. We stand ready to support NRC in this endeavour to maximise the learning from our assessment to date.

### GE Vernova Hitachi Nuclear Energy BWRX-300

            - In January 2024, DESNZ asked ONR, the Environment Agency and NRW to begin a two-step GDA for GE Vernova Hitachi’s BWRX-300 reactor. Step 1 successfully concluded in December 2024, whereupon the regulators started step 2 which is expected to conclude in December 2025.

            - In April 2022, the Tennessee Valley Authority (TVA) and Ontario Power Generation (OPG) announced plans to jointly work to help develop and deploy the BWRX-300 design in the United States and Canada. Since March 2023 NRC and CNSC have been engaged in cooperative work on regulatory and safety issues in their respective licensing reviews of the BWRX-300.

            - We have continued to increase our participation in these joint regulatory engagements, ranging from one-off meetings for information exchange to observation of regulatory interactions with GE Vernova Hitachi and TVA/ OPG. This helped to build our knowledge and target our effort appropriately.

            - The willingness of NRC and CNSC to share their evaluations of aspects of the BWRX-300 with us has significantly benefited our assessment activities. Notable examples include a joint review by both regulators on the advanced construction techniques, CNSC’s detailed review of the claimed reliability of the reactor’s diverse shutdown systems, and a presentation by the reactor vendor to all three regulators on the BWRX-300 C&I design.

            - Collaboration between the three regulators is facilitated by the tripartite MoC, however the technology vendor and utilities are engaged in setting the direction and monitoring the progress of collaboration. A six-party grouping has been established involving the regulators, GE Vernova Hitachi , TVA and OPG, with PAA and the Polish developer Orlen Synthos Green Energy (OSGE) observing. This group meets twice a year, both at a ‘working level’ and at ‘CEO-level,’ bringing the most senior representatives of the respective organisations together to bring focus and prioritisation to international activities on the BWRX-300.

            - In this reporting period, working and CEO level meetings were held in September 2025, the latter coinciding with the IAEA General Conference. The regulators provided the participants from industry with updates on its collaborative activities to date and discussed areas for future collaboration.

            - With non-selection of the BWRX-300 by Great British Energy – Nuclear for its first SMR project to take forward in the UK, the level of ONR’s ongoing collaborative activities on this technology after GDA completes later this year is under review. However, the work undertaken has demonstrated what is possible when three ‘like-minded’ regulators work together on a common reactor design on similar timescales, to the benefit of both efficient regulatory decision making in the different countries and helping the vendor achieve its goal of standard international design acceptable in multiple regulatory jurisdictions.

### Holtec SMR-300

            - In June 2023 DESNZ requested ONR, the Environment Agency and NRW to undertake a two-step GDA for Holtec International’s SMR-160 reactor design. Prior to commencement of GDA, Holtec implemented a design change to increase the reactor power from 160MW electrical to 300MW electrical, resulting in the design being rebranded the SMR-300. GDA step 1 successfully completed in July 2024 (Ref. 5), with step 2 expected to complete in March 2026. As part of announcements linked to the US state visit in September 2025, Holtec, EDF and Tritax announced plans to develop advanced data centres powered by small modular reactors at the former Cottam coal-fired power station in Nottinghamshire.

            - In August 2022 Holtec International began pre-application engagement with NRC over its plans to construct two SMR-160 (now SMR-300) units at the Palisades site in Michigan. Those engagements are continuing ahead of Holtec’s planned submission of a construction permit application in late 2026; these timescales go beyond the expected duration of GDA.

            - In August 2020 CNSC completed phase 1 of its vendor design review (VDR) process on the SMR-160. However, there has been no engagement between Holtec and CNSC since then and Holtec is not currently pursuing any plans to deploy the SMR-300 in Canada.

            - We will be the first regulator to make a formal judgement on the adequacy of the SMR-300 design. There is therefore limited opportunity for collaboration during GDA, although our work could bring about efficiencies in other jurisdictions should design assessment be taken forward.

            - In September 2025, as part of the announcement of the Atlantic Partnership for Advanced Nuclear, Holtec announced plans for the deployment of SMR-300 units at the former Cottam coal-fired power station in Nottinghamshire, in partnership with EDF UK and Tritax Management. In 2026, following the completion of GDA, we anticipate commencing pre-application engagement with Holtec and EDF UK regarding nuclear site licensing.

            - We are engaged in regular discussions with NRC and have reviewed its regulatory engagement plan with Holtec and observed a number of engagements between Holtec and NRC on matters of relevance to GDA, which has helped develop our understanding of the SMR-300 design. In April 2025 NRC observed a GDA technical engagement in the C&I topic area, and we observed a similar engagement between NRC and Holtec in September 2025. A bilateral information exchange on C&I is anticipated to take place before the end of 2025.

            - As part of its ambitions to deploy the SMR-300 in multiple countries Holtec has expressed an interest in ONR engaging with other national regulators to exchange information on respective approaches and to share the findings of our ongoing assessment of the design. As the project progresses beyond GDA we will engage with Holtec to explore these opportunities.

## Other activities

### Advanced Modular Reactor research, development and demonstration programme

            - Since 2022 we have been providing support to the DESNZ AMR research, development and demonstration (RD&D) programme. The programme aims to demonstrate high-temperature-gas-cooled reactor (HTGR) by the 2030s, as well as developing coated particulate fuel CPF technology required for HTGRs and other AMR technologies.

            - As part of our work in this programme we have engaged with the Japanese NRA to share our regulatory approaches and to learn from NRA’s experience of regulating construction and operation of a HTGR facility, including NRA’s approach to assessment of reactor designs. We have also observed engagements between CNSC and NRC to establish a common regulatory position on the qualification of CPF (Ref. 6). These engagements helped develop our understanding of this novel technology and informed our support to the AMR RD&D programme.

### Engagement with UK Department for Business and Trade (DBT) and Foreign, Commonwealth and Development Office (FCDO)

            - ONR has been working with UK government representatives from DBT and FCDO in this reporting period to explore how targeted funding and the establishment of links between regulators facilitated by local embassies could enable additional regulatory collaboration, especially on the Rolls-Royce SMR technology.

            - ONR has been in discussion with DBT and FCDO to build upon the engagements earlier in 2025 with the Hungarian Atomic Energy Authority (HAEA) (Ref. 7), and the ongoing interest with the Rolls-Royce SMR in Czechia and Sweden.

# Potential future projects

## Westinghouse AP300

            - In August 2024 we received a request from DESNZ to undertake a two-step GDA on Westinghouse Electric Company LLC’s AP300 design. At the time of writing this report we are awaiting confirmation from Westinghouse of its readiness to commence GDA.

            - Since May 2023 Westinghouse has been engaged in pre-application activities with NRC ahead of an expected application for design certification of the AP300. Westinghouse has indicated that it intends to provide GDA submissions to UK regulators in parallel with submissions to NRC; this is expected to yield significant opportunities for collaboration and result in efficiencies for regulators and Westinghouse. We also expect there will be opportunities to leverage previous assessment work undertaken by ourselves and NRC on the Westinghouse AP1000 design, on which Westinghouse claims the AP300 is based.

## Last Energy

            - Last Energy has been participating in our early engagement framework since May 2024, through which we have been providing regulatory advice to inform its plans to develop and deploy PWR-20 microreactors in Great Britain. In January 2025 Last Energy entered the nuclear site licensing process pre-application phase as it intends to obtain a nuclear site licence to construct and operate four PWR-20 units at the Llynfi site in South Wales. The PWR-20 has not been through the GDA process and so we will undertake assessment of the design in parallel with licensing of the corporate body (Ref. 8).

            - In addition to plans to deploy four PWR-20 units at Llynfi, and as part of the agreement between the US and UK government during the US state visit to the UK in September 2025, Last Energy announced plans with DP World to deploy microreactors powering London Gateway port and business park’s expansion.

            - As of February 2025, Last Energy is progressing pre-application activities with the NRC relating to the sites for which it intends to apply for an early site permit (ESP) in June 2025. At the time of writing this report, Last Energy has announced its plans for a microreactor pilot project at Texas A&M_RELLIS, featuring PWR-5, a scaled version of the larger PWR-20 design. The project is part of the US Department of Energy (DOE) initial selection of 11 advanced reactor projects for the Nuclear Reactor Pilot Programme, to expedite testing at side authorised by the DOE.

            - During this quarter, we have continued to engage with Last Energy UK, providing licensing pre-application advice and familiarising with the design to develop the future Nuclear Site Licence Application (NSLA) assessment strategy, inclusive of fundamental design assessment. As Last Energy progresses through the nuclear site licensing process in GB, including design assessment of the PWR-20 on a site-specific basis, we will engage Last Energy and the NRC where we find opportunities for information exchange and collaborative assessment of the design that would realise efficiencies in either jurisdiction.

## Newcleo

            - In June 2025 we received a request from DESNZ to undertake a two-step GDA on Newcleo’s LFR-AS-200 design, and we initiated discussions to establish a project and charging agreements. However, on July 30th, Newcleo announced a Board decision to wind down the UK programme, to concentrate resources in its initiatives in France, Slovakia and Lithuania. We have engaged with Newcleo following the announcement, which confirmed that Newcleo’s plans for a GDA project to commence in the UK are consequently on hold.

## TerraPower

            - In November 2024 we commenced early engagement with TerraPower LLC regarding proposals to deploy its Natrium sodium-cooled fast reactor technology in Great Britain. From May 2025 we engaged with Terrapower through a series or technical and process workshops (tier 2 Early Engagement) covering the Natrium design and the UK regulatory pathways. The workshops concluded in August 2025. Through these engagements TerraPower has signalled an intention to apply for a GDA on the Natrium design. In September 2025, Terrapower announced plans with KBR to conduct studies and evaluate sites for deployment of Natrium in the UK.

            - In March 2024 TerraPower submitted a construction permit application to the NRC for construction of a single Natrium reactor at the Kemmerer Power Station in Wyoming. TerraPower has previously undertaken pre-application engagement with NRC since October 2021. In July 2025, the USNRC notified Terrapower that the application review duration for the company’s Construction Permit Application (CPA) relating to the first Natrium plant, Kemmerer Unit 1 has been reduced from a 26-month review to a 19-month review. The anticipated date for the final environmental impact statement (EIS) and safety evaluation for the CPA is end of December 2025.

            - Should TerraPower be successful in any future GDA application we will engage with NRC to collaborate on the assessment of the Natrium design.

## X-Energy

            - In March 2025 we commenced early engagement with X-Energy LLC on its proposals to deploy its Xe-100 high temperature gas reactor in Great Britain. In September 2025, ONR engaged with X-Energy through a programme of process and technical workshops (tier 2) early engagement. Workshops continue at the time of writing this report (October 2025). Through earlier tier 1 engagements X-Energy signalled an intention to apply for a GDA on the Xe-100 design and this has been affirmed in the tier 2 meetings. Furthermore, as part of statements ahead of the US state visit, X-Energy and Centrica announced plans to build up to 12 advanced modular reactors in Hartlepool, with a follow-on UK-wide programme targeting a fleet of 6GW of nuclear power.

            - X-Energy has been engaged in pre-application activities with NRC since September 2018, and in January 2024 the Xe-100 completed phases 1 and 2 of CNSC’s vendor design review process. Should any future GDA application be successful we will engage with NRC and CNSC to exchange information relating to the Xe-100 and explore opportunities for collaborative assessment of the design.

# Recent activity

            - Table 1 sets out our recent international regulatory engagements on SMRs and SMRs for the period July – September 2025.

Table 1: International engagement from July – September 2025

| Programme | Date | Activity | Outcomes |
| --- | --- | --- | --- |
| GE Vernova Hitachi BWRX-300 | September 2025 | ‘Working-level’ BWRX-300 6-party meeting | Agreement of evidence to be presented to CEOs to close out actions. Status of ongoing collaborative activities reviewed and proposals for new areas of collaboration identified. |
|  |  | ‘CEO level’ BWRX-300 6-party meeting | Support and mandate to ongoing collaborative activities. A review of the implications of White House executive orders, the UK nuclear regulatory taskforce and Atlantic partnership announcements on future collaboration. |
| Holtec SMR-300 | September 2025 | We observed a public meeting between NRC and Holtec regarding a topical report on the SMR-300 C&I architecture. | Facilitating common understanding of the SMR-300 C&I architecture. Establishing a basis for future collaboration on this topic. |
|  |  | We observed a public meeting between NRC and Holtec regarding the proposed contents of the safety analysis report to be submitted in support of the application for Limited Works Authorisation (LWA) at the Palisades site. | Facilitating common understanding of the SMR-300 design and safety analysis. Awareness of progress on the Palisades project and areas of NRC focus, to inform potential future collaboration and information exchange. |
| General MoC | Throughout period | We have continued to engage with NRC to explore the potential for information exchange and regulatory cooperation regarding the Westinghouse AP300, X-Energy Xe-100, Terrapower NatriumTM, and the Rolls-Royce SMR designs. | ONR has highlighted areas for future engagement informed by what is planned in the UK, and gained an appreciation of similar plans in the US and Canada. |
| SMR Regulators’ forum | Throughout period | ONR holds the Vice Chair role for the SMR RF Steering Committee and has been instrumental in securing a return of the Licensing working group to consideration of important Licensing matters for SMRs from 2026. The NHSI work on leveraging the design reviews of other regulators undertaken by this group since 2022 will be concluded in the December 2025 meeting and future NHSI work will be conducted outside the forum. The Forum’s Design and Safety Analysis (DSA) working group (WG2) has produced advanced draft documents which are being considered by the Steering Committee on: Mechanistic source term Safety, Security and Safeguards (3S) in remote locations The Manufacturing, Construction, Commissioning and Operation (MCCO) Working Group (WG3) has completed its work on two Phase 4 reports which are in their final stages of publication, covering: Fleet wide deployment Manufacturing without an owner ONR also directly supported the delivery of a regional educational workshop and Pilot School for SMR Regulation in Poland in September 2025 covering the work of the MCCO WG during phases 3 and 4. | Demonstrating leadership on the international stage. Influencing common regulatory positions and advancing efforts towards greater standardisation. |
| IAEA NHSI | September 2025 | - The Security WG has consolidated the findings of the second security WG convened in June and confirmed deliverables and those responsible for developing these. We have committed to developing deliverables for 2026: Development of Secure by Design Guidance. Development of a representative DBT | Influencing common regulatory positions and advancing efforts towards greater collaboration and harmonisation. |
|  |  | We also attended NSHI Working Group 3 (WG3) meetings to progress the development of a process to leverage the reviews of other regulators and for regulators to work together during ongoing regulatory reviews. We contributed to the cooperation toolkit through the final stages of its development and review. This included providing UK regulatory experiences in assessment of designs developed overseas, ONR experience in international cooperation, and providing contributions to the toolkit guidance notes for clarity/ usability. |  |
| CNRA WGNT | September 2025 | ONR chaired the 6th meeting of he group. The meeting progressed group activities, including: the structure and timeline for completion of a summary report on regulatory practices to ensure appropriate qualification and through-life performance of materials in advanced reactors capturing lessons learnt from new nuclear construction the responses received following a survey to capture regulatory approaches to non-electrical application of nuclear energy. This has identified issues such as siting, design integration, licensing and operational safety. | Demonstrating leadership and setting direction. Promoting standardisation through establishing common positions on complex and contentious issues. Exploring opportunities for harmonisation and standardisation. |
| Other activities | September 2025 | We supported the UK government as part of the regulatory announcements linked to the US state visit and transatlantic partnership for advanced nuclear | Promoting ONR’s commitment to international collaboration and standardisation. Provision of advice to facilitate removal of barriers (real and perceived) to deployment in the UK. |

# Lookahead

            - Table 2 sets out our anticipated international regulatory engagements over the coming quarter.

Table 2: Anticipated international engagement from October – December 2025

| Programme | Date | Activity | Outcomes sought |
| --- | --- | --- | --- |
| GE Vernova Hitachi BWRX-300 | October – December 2025 | We will agree a work plan with CNSC and NRC for collaborative regulatory working on the BWRX-300 C&I design and demonstration of diversity between I&C platforms, and subsequent work in accordance with the agreed plan. Agreement has been delayed by some NRC staff being furloughed in this period | Guidance to the reactor vendor and its utility partners on shared regulatory expectations (and any potential differences) to assist in the development of an international standardised design and common supporting documentation. |
| Holtec SMR-300 | October – December 2025 | Bilateral information exchange with NRC on the SMR-300 C&I architecture. | Understanding of NRC expectations on key issues such as diversity and defence-in-depth. Establish areas of alignment and divergence. |
|  |  | We will continue discussions with NRC and Holtec to identify and agree upon topics for further information exchange and future collaboration. | Agreement of a programme of engagement to mutually develop understanding of the SMR-300 design and discuss areas of particular significance. Identification of topics for future collaboration (post-GDA). |
| General MoC | Ongoing | We will continue to engage with NRC and CNSC to explore the potential for information exchange and regulatory cooperation regarding future projects. | Agreed plans for co-operation to align programmes, improve harmonisation and realise efficiencies to benefit all stakeholders. |
| SMR Regulators’ forum | October – December 2025 | We will attend the next formal meeting of the SMR Regulators’ forum to be held at the IAEA headquarters in Vienna. The focus of the December 2025 meeting will be completion of Phase 4 work and publication of Phase 4 reports, and discussion and agreement on new ways of working for Phase 5 and Phase 5 topics for each of the working groups. | Enhance nuclear safety by identifying and resolving common safety issues that may challenge regulatory reviews associated with SMRs and by facilitating robust and thorough regulatory decisions. |
| IAEA NHSI | October – December 2025 | We will participate in the next NHSI WG3 meetings. The December 2025 meeting will progress tools for leveraging information and for dealing with areas of regulatory differences between member states. | Develop a regulatory toolkit for dealing with and harmonising areas of regulatory difference resulting from design review. |
|  | December 2025 | We will participate in the next meeting of the security working group. | Establishment of common positions on security considerations for SMRs and secure by design methodologies. |
| CNRA WGNT | March 2026 | We will chair the seventh meeting of the WGNT. | Demonstrating leadership and setting direction. |
| Other activities |  | . | Demonstrating leadership and setting direction. Demonstrating our commitment to and promoting the benefits of international collaboration. |
|  | October 2025 – March 2026 | We will engage with the US NRC in the development of a framework for UK/ US collaboration on reactor design assessment to enact commitments from the Atlantic partnership in advanced nuclear | Agree plan for co-operation to align programmes, improve harmonisation and realise efficiencies to benefit all stakeholders. |

# References

| 1. | Strategic Framework for International Engagement to 2025, Issue 1.1, January 2025, ONR. [ONR-SCA-FW-001] |
| --- | --- |
| 2. | Memorandum of Cooperation on Advanced Reactor and Small Modular Reactor Technologies Among US NRC, CNSC and ONR, March 2024, https://www.onr.org.uk/media/2wofjcp3/moc-on-advanced-reactor-and-small-modular-reactor-technologies-among-the-usnrc-cnsc-and-onr.pdf [2024/11763] |
| 3. | Terms of Reference for the Memorandum of Cooperation on Advanced Reactor and Small Modular Reactor Technologies Among US NRC, CNSC and ONR, January 2025 [2025/8361] |
| 4. | Generic Design Assessment Step 2 Statement for the Rolls-Royce SMR, Issue 1, July 2024, ONR. https://www.onr.org.uk/media/snbjfukt/rr-smr-gda-step-2-statement.docx [ONRW-2019369590-9966] |
| 5. | Generic Design Assessment Step 1 Statement for the Holtec SMR-300, 1, July 2024, ONR. https://www.onr.org.uk/generic-design-assessment/assessment-of-reactors/holtec-international-smr-300/holtec-smr-300-step-1-gda-statement/ |
| 6. | US NRC - CNSC Memorandum of Cooperation, Final Report concerning Tristructural Isotropic (TRISO) Fuel Qualification, 1, June 2023, NRC, CNSC. https://www.nrc.gov/docs/ml2317/ml23172A242.pdf |
| 7. | Memorandum of Understanding on the Exchange of Information and Cooperation in the Area of Regulation of Safe Nuclear Energy for Peaceful Purposes betwen ONR and the Hungarian Atomic Energy Authority, January 2024, . https://www.onr.org.uk/media/xplnyxzj/mou-haea-onr_signed_uk.pdf |
| 8. | Licensing Nuclear Installations, 6, November 2021, . https://www.onr.org.uk/media/30nh5c0f/licensing-nuclear-installations.pdf [2021/26167] |